ScreenTask AI

Screenshot → Actionable Tasks, Powered by AI

Chrome Extension  •  Node.js  •  MongoDB  •  Gemini Vision API

# 🎯  Problem Statement

Important information — deadlines, tasks, meeting times — gets stuck inside screenshots and browser tabs. Users see it once, forget to act on it, and lose it. No tool currently converts visual web content directly into structured, actionable tasks.

# 💡  Solution

ScreenTask AI is a Chrome Extension that:

- Captures a screenshot of the active browser tab with one click

- Sends the image to a backend API for processing

- Uses Gemini Vision API to extract text and understand context in one pass

- Applies a hybrid AI + rule-based engine to detect tasks, deadlines, and priorities

- Saves structured tasks to MongoDB and displays them in the extension popup

# 🧠  System Architecture

Chrome Extension ↓ Capture screenshot (chrome.tabs.captureVisibleTab) ↓ POST /process-screenshot Backend API (Node.js + Express) ↓ Send image to Gemini Vision API Gemini Vision → OCR + Context Understanding (single API call) ↓ Raw structured JSON Processing Engine → Rule-based + AI classification ↓ Normalized Task object MongoDB Atlas → Persist tasks ↓ Response Extension Popup → Display & manage tasks

Note: Gemini Vision handles OCR and context extraction in a single multimodal call, removing the need for a separate Tesseract layer.

# ⚙️  Tech Stack

| Layer | Technologies |
| --- | --- |
| Frontend | JavaScript (ES6+), HTML, CSS, Chrome Extension APIs — Manifest V3 |
| Backend | Node.js, Express.js |
| Database | MongoDB Atlas + Mongoose ODM |
| AI / Vision | Gemini Vision API (multimodal — OCR + NLP in one call) |
| Storage | Cloudinary (screenshot archiving) |
| Deployment | Railway (backend), MongoDB Atlas (DB), Chrome Web Store (optional) |

# 🧱  Core Components

## 1. Chrome Extension

- Capture visible tab screenshot using chrome.tabs.captureVisibleTab

- Send base64 image to backend via fetch POST

- Popup UI: display extracted tasks, mark complete, edit

- Optional: chrome.notifications for deadline reminders

## 2. Backend API  (Express.js)

POST /process-screenshot → OCR + AI processing, returns task JSON GET /tasks → Fetch all saved tasks POST /task → Manually create a task PATCH /task/:id → Update task (complete / edit) DELETE /task/:id → Delete a task

## 3. Gemini Vision Processing

Single API call replaces a separate OCR layer:

- Send screenshot as base64 image to Gemini Vision

- Prompt instructs Gemini to extract text AND classify intent

- Returns structured JSON directly — no intermediate parsing needed

- Faster, fewer API calls, more context-aware than raw OCR

## 4. Hybrid Processing Engine

Rule-Based Layer

- Keyword detection: submit, deadline, meeting, due, by tomorrow, ASAP

- Regex patterns: date/time formats (DD/MM/YYYY, 3pm, next Monday, etc.)

- Priority scoring: urgency keywords map to low / medium / high

AI Layer (Gemini)

- Converts raw extracted text to structured task JSON

- Handles ambiguous phrasing and implicit deadlines

- Falls back to rule-based output if AI call fails

## 5. Task Schema  (MongoDB)

Task { title : String // extracted task description type : String // 'task' ¦ 'note' ¦ 'reminder' deadline : Date // parsed from text priority : String // 'low' ¦ 'medium' ¦ 'high' completed : Boolean // default: false source_url : String // URL of the tab (for context) createdAt : Date // auto-generated }

source_url is a small addition that adds significant polish — users can trace any task back to its origin tab.

# 🗓️  Development Phases  (12 Days)

🟢 Phase 1: MVP Setup (Days 1–3) - Scaffold Chrome Extension with Manifest V3 - Implement chrome.tabs.captureVisibleTab for screenshots - Set up Node.js + Express backend - Wire extension → backend POST request ✅ Output: Screenshot captured and sent to backend → dummy JSON response displayed in popup

🟡 Phase 2: Core AI Pipeline (Days 4–7) - Integrate Gemini Vision API for multimodal OCR + context extraction - Build rule-based keyword and regex layer - Combine rule-based + AI outputs into normalized task object - Return structured JSON to extension ✅ Output: Screenshot → Gemini → structured task displayed in popup

🔵 Phase 3: Backend + Storage (Days 8–9) - Set up MongoDB Atlas + Mongoose - Implement Task schema with all fields - Build full CRUD API (create, read, update, delete) - Integrate Cloudinary for screenshot storage ✅ Output: Tasks saved to DB, retrievable, deletable

🔴 Phase 4: Polish + Final Features (Days 10–12) - Popup UI: task list, complete toggle, edit/delete - Deadline detection improvements (relative dates: 'next Friday') - Chrome notification for upcoming deadlines (optional) - End-to-end testing + bug fixes - README + deployment ✅ Output: Fully working product, ready for demo and resume

# 📄  Resume Bullet Points

Use these when adding the project to your resume:

▸ Built a Chrome Extension (Manifest V3) that captures screenshots and extracts actionable tasks using Gemini Vision API multimodal processing

▸ Designed and implemented a hybrid AI + rule-based NLP pipeline for deadline detection, task classification, and priority scoring

▸ Developed a RESTful Node.js/Express backend with MongoDB (Mongoose) supporting full CRUD task lifecycle and Cloudinary image storage

▸ Architected a full-stack pipeline: browser screenshot → Gemini Vision OCR → structured JSON → MongoDB → Extension UI

# 🚀  Deployment

- Railway Backend:

- MongoDB Atlas (free tier) Database:

- Cloudinary Screenshots:

- Load unpacked in Chrome (dev) → Chrome Web Store (optional) Extension:

# 🏆  Key Engineering Highlights

- Gemini Vision multimodal API — OCR + NLP in a single call (no Tesseract needed)

- Chrome Extension Manifest V3 — rare skill on resumes, high interview talking point

- Hybrid classification engine — deterministic rules + AI fallback = robust pipeline

- Full-stack ownership — extension, API, AI, DB, storage, deployment

- source_url tracking — every task traceable back to its origin tab

# 📈  Future Enhancements  (Post-MVP)

- Google Calendar / Notion integration for task sync

- Multi-tab batch processing

- Browser history scan for missed deadlines

- Mobile app companion

ScreenTask AI  •  Full-Stack Chrome Extension  •  Gemini Vision + Node.js + MongoDB